# Luxira — Production-Readiness Report

Based on a full review of the codebase against CLAUDE.md's stated requirements, plus direct verification (not just memory) of what actually exists in the backend and frontend right now.

# 1. Deferred / Incomplete Modules

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Auth (real) | Only the X-Guest-Id placeholder exists. No /auth/register, /auth/login, /auth/refresh, /auth/logout. No JWT issuance, no password hashing (BCrypt/Argon2), no refresh-token storage/rotation, no [Authorize] anywhere in the API. | A store that never lets customers create real accounts, log back in on another device, or have order history tied to a real identity isn't launchable. Also blocks Admin API entirely (no way to gate /admin/*). | Must-have |
| Admin API | Doesn't exist — verified zero admin-anything in either backend or frontend. Every entity (Products, Categories, Bundles, Coupons, Orders) can only be changed by editing DbSeeder.cs and re-running migrations. | The admin dashboard team (per CLAUDE.md) has nothing to build against. There is no way to run the store — no one can add a product, process an order, or deactivate a coupon without touching code. | Must-have |
| Module 8: Account | Not started. No /account/profile, no saved-address book, no "my orders" endpoint. | Customers can't view past orders or manage a profile once Auth exists — this and Auth are tightly coupled and should likely land together. | Must-have (once Auth lands) |
| Bundle → Cart | Explicitly postponed (documented in CLAUDE.md). "Add bundle to cart" buttons currently call addItem(bundle.id) and will fail (bundle id isn't a product id) — matches original mock's non-functional behavior, not a regression. | Bundles are a real merchandising feature; leaving this button dead undermines a whole page (/bundles, /offers). Needs a design decision (expand to N CartItems vs. a BundleCartItem concept) before implementation. | Should-have before launch |

# 2. Security Gaps

Assessed against CLAUDE.md's own "non-negotiable" security checklist.

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Rate limiting | None configured anywhere in the API (verified — no rate-limit middleware/package at all). CLAUDE.md mandates it on /auth/* explicitly. | Blocks brute-force once Auth exists; also generally protects public endpoints (search, order tracking) from abuse. | Must-have (with Auth) |
| CORS | Hardcoded to http://localhost:5173 only, no environment-based config. | Will break the moment you deploy — needs to read allowed origins from config per environment (dev/staging/prod), never AllowAnyOrigin in prod as CLAUDE.md states. | Must-have for deploy |
| HTTPS/HSTS | UseHttpsRedirection() is present; UseHsts() is not called anywhere, and it's conditional on !IsDevelopment() in the standard template — currently missing entirely. | CLAUDE.md explicitly requires UseHsts() in production. | Must-have for deploy |
| Secrets management (prod) | Connection string is correctly in User Secrets for dev. Nothing exists yet for how production will get its connection string / future JWT signing key (env vars vs. Key Vault). | Needed before any real deploy — currently there's no prod secrets story at all. | Must-have for deploy |
| JWT hardening | N/A yet — doesn't exist. When built: needs short-lived access tokens, hashed refresh tokens (not plaintext in DB), rotation on refresh, revocation on logout. | Called out explicitly in CLAUDE.md. | Must-have (with Auth) |
| Authorization | Zero [Authorize] attributes anywhere — every endpoint, including ones that will need to be customer- or admin-only, is fully open. | Direct consequence of Auth being deferred; flagging so it isn't forgotten as a checklist item once Auth lands — every existing controller needs an authorization pass, not just new ones. | Must-have (with Auth) |
| Input validation | Solid where writes exist (Cart, Order have FluentValidation). No gaps found in current write paths. | — | Done for what exists |

# 3. Payment Integration

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| IPaymentGateway | Does not exist anywhere in the codebase (verified). Order.PaymentMethod is just an enum (Cash/Card) with no gateway call — "Card" is accepted and stored but no charge is ever attempted. | CLAUDE.md flags this as an explicit pending decision. Until a provider is chosen (Moyasar, HyperPay, Tap, PayTabs, etc. — common for the Saudi market), this can't be built for real, but the interface seam should exist so Infrastructure isn't hard-wired to "no payment" behavior. | Must-have before real launch, blocked on a business decision, not an engineering one |
| Card data handling | No card form exists in frontend, no PCI-relevant code anywhere. | Correct for now — should stay this way (never handle raw card data server-side; use the gateway's hosted checkout/tokenization). Worth stating explicitly so it isn't "fixed" the wrong way later. | Note, not a gap |

# 4. Performance

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Caching | Zero caching anywhere — no AddMemoryCache, no ResponseCache, no output caching (verified). CLAUDE.md requires it for Categories and product listings specifically. | Categories/Bundles/Campaign barely change; every request re-hits SQL Server for data that's nearly static. Cheap win. | Should-have before launch |
| Pagination on Categories/Bundles/Testimonials | These three list endpoints have no page/pageSize params at all (only Products paginates). Currently fine because the catalog is tiny (5 categories, 2 bundles, 3 testimonials), but it's a direct gap against CLAUDE.md's blanket pagination rule. | Will matter once Admin lets someone add 200 bundles or categories. Cheap to add now, more awkward to retrofit once the frontend assumes a bare array response. | Should-have |
| Indexing | Solid — 22 explicit indexes across the schema, covering all FKs and filter/sort columns (Product.Price/Rating/IsNew/IsBestSeller, unique indexes on OrderNumber/Coupon.Code/Cart.CustomerId, etc.). | — | Done |
| N+1 / over-fetching | Product listing intentionally Include()s full Variants (not projected) — flagged at the time as an acceptable tradeoff at current catalog scale, with projection-to-DTO as the fix once the catalog grows large. | Will start costing real query time once there are hundreds of products with many variants each. | Nice-to-have now, revisit before catalog scales |
| AsNoTracking on read paths | Consistently applied everywhere reads don't need to mutate (Products, Categories, Bundles, Wishlist reads, order tracking). | — | Done |

# 5. Error Handling & Observability

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Global exception handling | Solid — middleware maps ValidationException→400, UnauthorizedAccessException→401, KeyNotFoundException→404, everything else→500, all as proper ProblemDetails. One real bug already found-and-fixed here (subtype serialization). | — | Done |
| Structured logging | Serilog is wired, but console sink only — nothing persists logs anywhere (no file sink, no cloud sink like Application Insights/Seq/CloudWatch). | In production, console output from a container disappears the moment it restarts unless something is scraping it. No way to investigate an incident after the fact. | Must-have for deploy |
| Health checks | None configured (verified — no AddHealthChecks() anywhere). | Needed by any real hosting/orchestration setup (load balancer, container platform) to know if the app and its DB connection are alive. | Must-have for deploy |
| Monitoring/APM | Nothing beyond logs — no request tracing, no error-rate alerting, no uptime monitoring. | You'll be flying blind on real user errors and slow endpoints after launch. | Should-have before launch, must-have shortly after |
| Sensitive data in logs | Not currently a risk (no passwords/tokens exist yet since Auth isn't built) — but flagging as a checklist item for when Auth lands, since CLAUDE.md explicitly bans logging credentials/tokens. | — | Note for later |

# 6. Testing Gaps

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Automated tests | Zero test projects exist in the solution (verified — no test project in the .sln at all). CLAUDE.md calls for xUnit + Moq/NSubstitute + FluentAssertions on the Application layer. | Every module so far was verified by hand via curl/browser during development, which caught real bugs (the Cart Add-tracking bug, the ProblemDetails serialization bug) — but there's no regression safety net. The next change to CartService or OrderService could silently reintroduce either bug. | Must-have before launch, ideally retrofitted incrementally |
| What's been manually verified | All 7 completed modules were smoke-tested end-to-end (API via curl, UI via browser) at the time they were built — pagination, validation errors, coupon math, order creation, tracking, etc. all confirmed working at that point. | This is real coverage, just not automated — nothing prevents future regressions. | — |
| Frontend tests | None (no test runner/config found in lotus-blue). | Not unusual for a project this stage, but worth naming explicitly. | Nice-to-have |

# 7. Deployment Readiness

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Environment-based config | appsettings.json/appsettings.Development.json only have logging config — no appsettings.Production.json, no environment-variable-driven connection string or CORS origins pattern established yet. | Needed before any real deploy — right now the app has exactly one working configuration (local dev with User Secrets). | Must-have |
| Production DB migration strategy | Currently: db.Database.MigrateAsync() + seeding both run automatically, but only inside an if (IsDevelopment()) block. There's no defined production migration approach. | Auto-migrating on every startup in production is risky (concurrent instances racing migrations); needs a deliberate decision, not the dev default. | Must-have |
| CI/CD | None found (no GitHub Actions/Azure Pipelines/anything). | No automated build/test/deploy pipeline exists at all yet. | Must-have before real launch |
| Hosting decision | Not discussed yet (Azure App Service? containers? IIS?) — affects the health-check, logging-sink, and secrets choices above. | Blocks finalizing several other items in this list. | Must-have, and blocks other items |
| Image storage | Product/category/bundle images are currently served from the frontend's own public/ folder as a placeholder — not a real CDN/blob storage. | Fine for demo; not viable once Admin lets someone upload real product photos. | Should-have before Admin ships |

# 8. Frontend Gaps

| Item | Status | Why it matters | Priority |
| --- | --- | --- | --- |
| Remaining mock data | data/search.js's trendingSearches (7 hardcoded terms) is the only real leftover static/mock content in the entire frontend (verified). recentSearches in the same file is already dead code. | Minor, self-contained, easy fix — but should be either backend-driven or explicitly kept as admin-curated content. | Nice-to-have |
| Loading/error/empty states | Every store tracks isLoading/error, but only TrackOrder.jsx actually reads and displays them (verified via grep). Products, Categories, Cart, Wishlist, Bundles, Offers pages all fetch data but show nothing while loading and silently fail on error. | This is a real, user-visible gap: if the API is slow or briefly down, most pages just render empty/stale with zero feedback. | Must-have before launch |
| Dead components | ProductGallery.jsx and ProductInfo.jsx are unused, pre-existing dead components (noted back in Module 2's audit, never touched since). | Harmless but worth a cleanup pass. | Nice-to-have |
| Responsiveness | Not deeply audited, but every page touched during the 7 modules consistently used Tailwind's sm:/md:/lg: breakpoints matching the pre-existing pattern — no evidence of regressions introduced. | Should still get a deliberate device-testing pass before launch rather than assumed. | Should-have |
| Guest cart/wishlist persistence UX | The guest-id mechanism is invisible to the user by design — but there's no messaging anywhere telling a guest "your cart is tied to this browser" or offering to merge a guest cart into a real account once Auth exists. | Will matter the moment Auth ships — a guest who registers expects their cart to carry over, and that merge logic doesn't exist yet. | Should-have (with Auth) |

# 9. Other Things Worth Flagging

- No .env.production / build-time API URL story for the frontend. VITE_API_BASE_URL is only defined in .env.development; a production Vite build today would have no API base URL at all.

- CORS + guest-id header combination hasn't been tested against a real cross-origin production deployment (frontend and backend on different domains) — works locally where AllowAnyHeader() covers X-Guest-Id, but worth a deliberate check once real domains exist.

- No soft-delete / audit trail on any entity. Every delete (once Admin exists) will be a hard delete. Might be intentional, but worth a conscious decision before Admin ships, especially for Orders/Products.

- No VAT/tax line item is actually computed. The Cart/Checkout UI text says "VAT included" but no VAT calculation exists anywhere in CartService/OrderService — prices are just flat numbers. Worth confirming whether prices are meant to already include VAT (fine, just cosmetic) or whether real tax computation/reporting is expected for Saudi compliance (which would be a real gap).

- Localization/RTL is Arabic-only by design (per CLAUDE.md, explicitly not a gap) — noting it here only so it isn't mistakenly flagged in a future review.

# Summary: Must-Have Before Launch

- Auth (real JWT implementation) + Module 8 (Account)

- Admin API (at least enough to manage Products/Orders/Coupons without touching code)

- Rate limiting, environment-based CORS, HSTS, prod secrets story

- Payment gateway decision + IPaymentGateway implementation

- Persistent logging sink + health checks

- Automated test coverage (at least Application-layer critical paths: Cart, Order, Coupon math)

- CI/CD pipeline + defined production migration strategy + hosting decision

- Frontend loading/error states across all pages

- VAT calculation clarification

Everything else (caching, bundle-to-cart, image storage, remaining mock trending-searches list, monitoring/APM) is real but sits behind the must-haves above — reasonable to sequence after.